## Slide 1: Technical Presentation
By Alisha Rath
Presented to Prof. Dr. Teng Moh
Course: CS-190-2

## Slide 2: About Amazon Web Services (AWS)
Introduction to AWS:
AWS is a subsidiary of Amazon providing on-demand cloud computing platforms and APIs.
It offers scalable, reliable, and inexpensive cloud computing services.
AWS is used by millions of customers including startups, large enterprises, and leading government agencies.

## Slide 3: About Amazon Web Services (AWS) Key Services:
Compute (EC2, Lambda)
Storage (S3, EBS)
Databases (RDS, DynamoDB)
Networking (VPC, Route 53)
Machine Learning (SageMaker)
Developer Tools (CodeBuild, CodeDeploy)

## Slide 4: About Amazon Web Services (AWS) Market Position:
Leading cloud provider with significant market share.
Innovator in cloud technology and services.

## Slide 5: Job Description of AWS Intern
Key Responsibilities:
Assist in designing and developing scalable software solutions.
Collaborate with cross-functional teams to define, design, and ship new features.
Write clean, maintainable code and perform peer code-reviews.
Participate in Agile/Scrum meetings and contribute to team discussions.

## Slide 6: Project Process
Methodology : The project was executed using Agile Software Engineering methodology. This approach facilitated iterative development, frequent feedback, and continuous improvement.
Programming Techniques
Languages: Java, Python, JavaScript
Technologies: AWS ECS, Fargate, S3, CodePipeline, CodeDeploy
Frameworks: Spring Boot for REST endpoints

## Slide 7: Requirement Management and Quality Assurance
Requirements Management: Utilized JIRA for tracking user stories and requirements.
Quality Assurance: Employed unit testing, integration testing, and code reviews to maintain high-quality standards.
Beta Release Management: Conducted beta testing in a staging environment before production deployment.

## Slide 8: Communication
Traditional Communication: Regular meetings with peers and managers via video calls and email.
Non-Traditional Communication: Used Slack for real-time communication and quick updates.

## Slide 9: Plans : Work planning and tracking
Iteration Plans: Work was planned in two-week sprints. Each sprint began with a planning session to define tasks and goals.
Tracking: Used JIRA to track progress and update task status. Daily stand-up meetings were held to discuss progress and any blockers.

## Slide 10: Sample Plan:
Week 1: Set up ECS cluster and Fargate tasks.
1
Week 2: Develop and test REST endpoints.
2
Week 3: Integrate with S3 and implement security measures.
3
Week 4: Optimize deployment pipeline and conduct final testing.
4

## Slide 11: Tools : Development and Management Tools
IDE: Eclipse
Build Tool: Apache Ant
Version Control: Git, hosted on AWS CodeCommit
CI/CD: AWS CodePipeline, CodeDeploy
Communication: Slack, Email, JIRA

## Slide 12: Accomplishments
ECS/Fargate Service Development: Created REST endpoints for efficient S3 file retrieval.
Automated Deployment Pipeline: Developed a pipeline that automates S3 uploads upon successful builds.
Config Change Optimization: Reduced deployment time from 8 hours to 1 minute.

## Slide 13: Implemented Requirements
Requirement | Status
Develop ECS/Fargate Service | Completed
Create REST Endpoints | Completed
Integrate with S3 | Completed
Implement Security Measures | Completed
Optimize Deployment Pipeline | Completed

## Slide 14: Deliverables
Deliverable | Purpose
REST Endpoints Documentation | To provide guidelines on using the new endpoints
Deployment Pipeline Script | To automate the deployment process
Test Reports | To ensure functionality and performance of the service
Optimization Report | To document the improvements in deployment time

## Slide 15: Reflection What worked
Agile Methodology: The iterative approach allowed for flexibility and continuous improvement.
Automation Tools: The use of AWS CodePipeline and CodeDeploy significantly streamlined the deployment process.
Collaboration: Effective communication and collaboration within the team enhanced project success.

## Slide 16: Reflection What Didn't Work
Initial Configuration Challenges: Encountered difficulties in setting up initial ECS configurations due to complex requirements.
Deployment Delays: Initial manual deployment processes were time-consuming and prone to errors.

## Slide 17: Reflection: Root Causes and Impact
Configuration Challenges: Lack of prior experience with ECS setup caused initial delays. This was mitigated by additional research and seeking guidance from experienced team members.
Deployment Delays: Manual processes were inefficient, prompting the shift to automated deployment pipelines.

## Slide 18: Lessons Learned
Value of Automation: Automation of deployment processes saves time and reduces errors.
Importance of Communication: Regular and effective communication is crucial for successful project execution.
Continuous Learning: Staying updated with the latest tools and technologies is essential for tackling complex projects.

## Slide 19: Self Development Plan
Short-Term Goals:
Master advanced AWS services and features.
Enhance skills in automation and CI/CD practices.
Gain deeper knowledge in container orchestration using ECS and Kubernetes.
Long-Term Goals:
Achieve AWS Certified Solutions Architect certification.
Take on leadership roles in software development projects.
Contribute to open-source projects related to cloud computing.
Continuous Learning:
Regularly attend AWS webinars and training sessions.
Participate in coding challenges and hackathons.
Stay updated with the latest industry trends and technologies.

## Slide 20: Thank you